FAEP Digital Farm Pilot
12-Phase Next Realisation Plan

Phase 1 Reconciliation → Phase 12 Commercialisation & Post-Pilot Readiness

Working baseline for the HoldCo Factory / VS Code implementation

# 1. Purpose of this Realisation Plan

This document is the next realisation plan for continuing the FAEP Digital Farm Pilot after completion of the Phase 3 CPS Workflow Definition work. It preserves the existing 12-phase roadmap while allowing controlled additions to each phase where implementation evidence, traceability, validation or commercial readiness requires them.

Governing principle: do not restart completed phases. Reconcile missing inputs, close the relevant gate, freeze the baseline, and proceed to the next phase.

# 2. Current Realisation Position

| Phase | Name | Current Position | Next Action |
| --- | --- | --- | --- |
| 0 | Implementation Readiness & Scope Baseline | Complete | Maintain baseline; update only if a genuine gap is found. |
| 1 | Asset Virtualization | Complete with targeted reconciliation | Add physical/logical/runtime/deployment traceability discovered during Phase 3. |
| 2 | Asset / Process Emulation | Complete | Use as behavioural foundation for Phase 4. |
| 3 | CPS Workflow Definition | Substantially complete | Complete reconciliation, Gate 3 review and baseline freeze. |
| 4 | Open-Loop Simulation | Next | Build executable simulation/recommendation flow without automated actuation. |
| 5 | Closed-Loop CPS Simulation | Planned | Validate decision → action → changed state → sensing feedback. |
| 6 | QAI Advantage & Value Evaluation | Planned | Compare classical baseline, AI/QAI approaches and measurable value. |
| 7 | Model Validation & Promotion | Planned | Establish evidence, provenance, validity range and promotion criteria. |
| 8 | Digital Twin Production Transition | Planned | Move validated representations/models toward production-oriented Twin operation. |
| 9 | QAI Lab Project Integration | Planned | Frame the Digital Farm as a controlled QAI Lab experiment/project. |
| 10 | Fabric & Slice Integration | Planned | Add governance, PMO, IP, technology-transfer and related slices. |
| 11 | Vendor Benchmark & Differentiation | Planned | Benchmark relevant vendor capabilities against validated architecture. |
| 12 | Commercialisation & Post-Pilot Readiness | Planned | Convert evidence into SaaS/service proposition and post-pilot transition package. |

# 3. Realisation Rules for All 12 Phases

Architecture before implementation.

Virtualize before depending on physical assets; emulate before claiming operational behaviour.

Define workflows before simulation.

Establish a classical baseline before claiming QAI advantage.

Measure technical, operational and economic outcomes together.

Keep synthetic and real data explicitly separated and traceable.

Treat human capability, approval and override as first-class CPS elements.

Promote only validated models; record assumptions, provenance, tests, boundaries and rollback conditions.

Keep pilot hardware small; represent optional/future technologies logically without making them pilot procurement commitments.

Keep control-critical deterministic functions on their appropriate native platforms; use edge/QAI layers primarily for sensing, analytics, inference, optimisation and authorised integration.

Do not claim quantum advantage, customer outcomes, commercial adoption or measured economic benefit until evidence exists.

At each gate distinguish Complete, Reconcile, Validate, Proposed and Future work.

# 4. Phase-by-Phase Next Realisation Roadmap

## Phase 0 — Implementation Readiness & Scope Baseline

Primary outcome: Minimum information, assets, use cases, baselines and acceptance criteria needed to start.

Maintain bounded use case, scope, actors, scenarios, workflows, KPIs/MVV, value assumptions and acceptance criteria.

Confirm physical/logical boundary and synthetic/real data boundary.

Confirm pilot vs optional/future inventory classification.

Maintain requirement → capability → asset/data/model → workflow → KPI/evidence traceability.

Reopen Gate 0 only if a genuine baseline dependency is discovered.

## Phase 1 — Asset Virtualization

Primary outcome: Virtual representations of Digital Farm assets and their relationships.

Reconcile pilot sensors, weather, water, camera, edge computer, storage, gateway, network, router and UPS.

Represent logical assets: edge runtime, inference/fusion, QAI pipeline/runtime, control plane, Digital Farm Twin and cloud boundary.

Add physical ↔ logical ↔ runtime ↔ deployment mapping.

Add identity, state, configuration, relationship and interface definitions.

Map Phase-3 workflow participants to Phase-1 virtual assets.

Represent P1/optional technologies as virtual extension points, not physical pilot procurement.

Complete Phase-1 reconciliation before Phase-4 execution.

## Phase 2 — Asset / Process Emulation

Primary outcome: Emulation of relevant operational behaviour and interfaces.

Confirm sensor output behaviour and expected ranges.

Emulate asset state transitions and normal/abnormal conditions.

Emulate gateway/edge/cloud interface behaviour.

Represent timing, latency, missing, delayed and basic fault conditions.

Separate deterministic control-critical behaviour from analytics/QAI orchestration.

Record model fidelity and known validity boundaries.

## Phase 3 — CPS Workflow Definition

Primary outcome: Workflows, states, events, actors, commands, feedback and alternate scenarios.

Complete Phase-1 reconciliation discovered during Phase 3.

Ensure every workflow has sensing, contextualisation, analysis, decision, authorised action/recommendation and feedback.

Include alternate, degraded, failure and recovery scenarios.

Distinguish human approval from automated or simulated action.

Map workflows to measurable KPIs and evidence.

Complete formal Gate 3 review and baseline freeze.

## Phase 4 — Open-Loop Simulation

Primary outcome: Validate sensing, processing, QAI and recommendation flows without automated actuation.

Implement the minimum executable vertical slice.

Run deterministic synthetic scenarios first.

Connect virtual sensors → edge/cloud processing → Digital Farm Twin → classical/AI/QAI decision logic.

Generate recommendations without physical actuation.

Compare with classical baseline where applicable.

Measure latency, data quality, repeatability, recommendation quality and resource consumption.

Add economic/resource models for cost, water, energy, workforce, inventory and risk where justified.

Record experiment input, configuration, model version, output, KPI and evidence.

## Phase 5 — Closed-Loop CPS Simulation

Primary outcome: Decision → actuation → changed state → sensing feedback cycles.

Introduce simulated actuation before physical control.

Model pump/valve or other action interfaces as controlled/simulated endpoints.

Validate state transition and feedback timing.

Test normal, failure, degraded and recovery scenarios.

Test human approval, override and safe-stop paths.

Measure stability, resource impact and recovery/value metrics.

Do not move to real actuation without appropriate evidence and safety boundaries.

## Phase 6 — QAI Advantage & Value Evaluation

Primary outcome: Compare QAI-enabled approaches with classical baselines and measure value.

Define a fixed classical baseline.

Evaluate classical optimisation, AI/ML, QAI-inspired and optional quantum execution paths as appropriate.

Apply the Quantum Advantage Gate: quality, latency, resource demand, cost and evidence.

Require measured evidence before claiming quantum advantage.

Evaluate cost, availability, resource use, resilience, waste/risk and expected value.

Evaluate 'Right Crop – Right Place – Right Time – Right Quantity – Right Price' where regional optimisation is in scope.

Document where QAI adds value, where it does not, and remaining evidence gaps.

## Phase 7 — Model Validation & Promotion

Primary outcome: Validated models and controlled promotion criteria.

Create model records covering purpose, inputs, assumptions, fidelity, validity range and limitations.

Validate against emulation, higher-fidelity models, real measurements or independent reference data where available.

Record uncertainty and missing/noisy/delayed/conflicting data.

Establish test cases, acceptance thresholds and reproducibility requirements.

Define promotion states: research → evaluated → validated → approved/promoted.

Maintain provenance, version control and rollback.

## Phase 8 — Digital Twin Production Transition

Primary outcome: Production-oriented Digital Twin/CPS operation using promoted models.

Define production Twin architecture and operational boundary.

Transition validated virtual asset/state models.

Introduce production telemetry, observability and lifecycle management.

Introduce ERP/external-service interfaces only where justified.

Establish operational data governance, privacy, security and audit controls.

Define deployment, backup, recovery and model-update procedures.

Keep research/pilot environment distinct from production.

## Phase 9 — QAI Lab Project Integration

Primary outcome: Working Digital Farm framed as a controlled QAI Lab experiment/project.

Define QAI Lab experiment/project record.

Assign the project to the appropriate HoldCo organisational/subsidiary boundary when appropriate.

Record hypothesis, experiment configuration, datasets, models, compute path, results and evidence.

Connect research backlog to validated pilot gaps.

Create repeatable experiment templates for future QAI/CPS projects.

Keep architecture concepts, research results and production capabilities distinct.

## Phase 10 — Fabric & Slice Integration

Primary outcome: Governance, PMO, Track, Working Group, QAI Foundry, Technology Transfer Office, IP/patent and related slices.

Integrate after technical evidence is stable.

Add governance, program/portfolio and working-group views.

Add IP/patent candidate workflow with evidence and prior-art gates.

Add technology-transfer and research-to-commercialisation pathway.

Add QAI Foundry/productisation path.

Connect security/trust, observability, timing, Digital Twin and resource fabrics where justified.

Keep advanced photonic/quantum networking, quantum sensing and advanced hardware as future/research unless validated.

## Phase 11 — Vendor Benchmark & Differentiation

Primary outcome: Documented comparison of relevant vendor simulator/Digital Twin capabilities and QAI Digital Farm differentiation.

Define vendor-neutral comparison framework.

Benchmark only capabilities relevant to the validated architecture.

Compare Digital Twin, IoT/edge, simulation, orchestration, AI/optimisation, interoperability, security, observability and deployment.

Separate vendor capability from FAEP architecture capability.

Document build/buy/integrate decisions.

Produce evidence-based customer differentiation matrix.

## Phase 12 — Commercialisation & Post-Pilot Readiness

Primary outcome: Evidence and proposition needed for SaaS/service offers and post-pilot transition.

Package validated pilot as a minimum commercial proposition.

Define target customer segments, use cases, service boundaries and deployment options.

Create SaaS/service architecture and operating model.

Translate measured technical outcomes into customer-relevant value evidence.

Create pricing/cost assumptions without presenting them as achieved revenue.

Define optional modules and post-pilot roadmap.

Create implementation, support, training and model-lifecycle requirements.

Create proposal/demo/evidence package for customers, research partners and funding opportunities.

Define scale path: single farm → multi-farm/regional Twin → rural-urban CPS → broader food-system optimisation.

Complete Gate 12 with Go / Iterate / Partner / Research decision.

# 5. Cross-Phase Additions Catalogue

These capabilities may be introduced progressively. Inclusion in the catalogue does not imply pilot procurement or deployment.

| Capability Group | First Useful Phase | Role | Default Status |
| --- | --- | --- | --- |
| Physical sensing & edge | 1–2 | Real sensors, gateway, edge compute and interfaces | Pilot |
| Azure IoT / edge runtime | 1–4 | Remote deployment, local processing and telemetry | Pilot / Candidate |
| AI inference / fusion | 2–6 | Edge/cloud analytics and contextualisation | Pilot |
| Digital Farm Twin | 1–8 | State representation, simulation and production transition | Core |
| Economic intelligence | 3–6 | Cost, resource, workforce, inventory, resilience and value | Core model |
| Water intelligence | 1–6 | Water state, quality, storage, leakage and allocation | Pilot / Candidate |
| Greenhouse intelligence | 2–8 | Microclimate and protected-production optimisation | Candidate / Optional |
| UAV / robotics | 2–10 | Inspection, mapping and advanced mobility extension | Future / Optional |
| Advanced nano/quantum sensing | 1–11 | Research sensing extension | Research |
| Quantum optimisation | 4–7 | Targeted comparative experiments | Evaluation |
| Remote QPU / quantum adapter | 4–7 | Optional quantum execution path | Evaluation / Future |
| Security & trust | 1–12 | Identity, provenance, privacy, audit and secure interfaces | Core |
| Observability & timing | 1–12 | State, performance, latency and experiment evidence | Core |
| Fabrics / slices | 9–10 | Organisational, IP, PMO, technology-transfer and platform extensions | Post-pilot |
| Vendor benchmark | 11 | External capability comparison | Post-pilot |
| Commercial SaaS/service | 12 | Productisation, pricing, deployment and support | Post-pilot |

# 6. Pilot / Optional / Future Boundary

🟢 PILOT — actually included in the current deployment.

🟡 PILOT CANDIDATE — technically suitable, but selection or validation is pending.

🔵 OPTIONAL — available when a customer/use case requires it.

🟣 FUTURE — later deployment or another industry/scale.

⚪ EVALUATION / RESEARCH — requires technical or scientific validation before promotion.

# 7. Physical–Logical–Runtime Boundary

Physical: sensors, gateway, edge computer, storage, networking, camera and power.

Logical: virtual assets, Digital Twin entities, workflows, QAI pipeline, economic models and control policies.

Runtime: containers, edge runtime, inference runtime, orchestration and deployment mechanisms.

Control boundary: deterministic/native controllers remain responsible for control-critical functions.

Research boundary: QPU, quantum sensing, photonic networking and advanced hardware remain optional/future until evidence and need justify them.

# 8. Phase Gate Template

| Gate Question | Evidence Required | Owner / Role | Status | Decision |
| --- | --- | --- | --- | --- |
| Is the phase outcome complete? | Defined deliverables and baseline | Project/System Lead |  |  |
| Are interfaces traceable? | Interface map and test evidence | Systems Engineering |  |  |
| Are assumptions explicit? | Assumption/data-quality record | Model Lead |  |  |
| Are results reproducible? | Versioned configuration and experiment record | Technical Lead |  |  |
| Are acceptance criteria met? | KPI/MVV/tolerance evidence | Validation Lead |  |  |
| Are safety/human controls adequate? | Approval/override/failure evidence | CPS/Operations Lead |  |  |
| Is the next-phase input frozen? | Gate package and baseline tag | Project/System Lead |  |  |

# 9. Immediate Next Work Package

Freeze the current Phase 0–3 baseline documents and inventories.

Reconcile Phase-1 physical/logical/runtime/deployment mappings using the latest inventory update.

Map every Phase-3 CPS workflow to its required virtual asset, interface, state and event.

Record missing components as Reconcile / Candidate / Optional rather than silently adding them.

Complete the Phase-3 gate checklist.

Create the Phase-4 Open-Loop Simulation implementation backlog.

Identify the minimum executable vertical slice and its experiment configuration.

Only then begin the corresponding VS Code changes.

# 10. Phase 4 Entry Definition

Phase 4 starts when the Phase-3 baseline is frozen and the minimum virtual/emulated asset set is traceable. The first experiment should be deliberately small: synthetic sensor/environment inputs → edge/cloud processing → Digital Farm Twin state → classical/AI/QAI decision logic → recommendation → KPI/value measurement, with no automated physical actuation.

The first objective is evidence of a reproducible CPS decision pipeline, not a demonstration of the entire QAI ecosystem.

# 11. Evidence and Claim Discipline

Documented — architecture, inventory, workflow or design exists.

Measured — a result has been generated under a defined experiment.

Independently Validated — an appropriate independent validation source confirms the result.

Proposed — an intended future capability or hypothesis.

To Be Validated — technically plausible but not yet demonstrated to the required evidence level.

No phase should convert a Proposed or Research capability into a measured outcome merely because the component exists in the repository.

# 12. Final Realisation Sequence

Phase 0–3 closure → Phase-1 reconciliation → Gate 3 freeze → Phase 4 open-loop → Phase 5 closed-loop → Phase 6 QAI/value → Phase 7 validation/promotion → Phase 8 production Twin → Phase 9 QAI Lab → Phase 10 fabrics/slices → Phase 11 benchmark → Phase 12 commercialisation/post-pilot.

This sequence keeps the pilot implementation disciplined while allowing the wider FAEP/QAI architecture to continue growing in parallel.

Working document — Realisation baseline for continued FAEP Digital Farm development