FAEP Proposal Master Application Framework

Standard content for challenge, procurement, client and investment proposals

Purpose: provide a reusable proposal structure that clearly connects the opportunity, problem, FAEP capability, technology gap, staged development, TRL progression, inventory, investment estimates, validation evidence, Canadian/client value and next-stage pathway. The framework is designed to make the proposal specific to each opportunity without creating a new technical story from scratch.

# 1. Proposal Design Principle

The proposal should not read as a request to fund an undefined R&D programme or a large equipment purchase. It should show a controlled progression:

Opportunity → Problem → Existing Evidence → Current Maturity → Gap → Development → Investment → Target TRL → Validation → Economic/Operational Value → Adoption → Scale.

The underlying FAEP architecture remains reusable; the proposal selects and configures the relevant capability for the specific client, challenge or procurement requirement.

# 2. Executive Summary — Standard Content

The problem and why it matters now.

The specific client/challenge outcome being addressed.

What FAEP provides and what is innovative about the approach.

Current evidence and maturity; distinguish demonstrated capability from proposed development.

The technology/implementation gap that prevents the next level of deployment.

The staged development plan and target TRL.

The investment requested and what each investment package enables.

Expected technical, operational, economic and adoption outcomes.

Validation approach and measurable exit evidence.

The pathway from pilot to scalable deployment.

# 3. Opportunity Alignment

Use an opportunity-specific alignment matrix:

| Requirement / Priority | FAEP response | Evidence | Gap / development | Proposed outcome |
| --- | --- | --- | --- | --- |
| Challenge or procurement objective | Specific FAEP capability | Documented evidence | What remains | Target result |
| Technical requirement | Architecture/module | Test/demo/review | Engineering needed | Acceptance evidence |
| Economic/productivity objective | Economic/value model | Model/analysis | Data/validation | Measured KPI |
| Adoption/implementation objective | Staged deployment | Demonstrator | Client integration | Deployment evidence |

# 4. Problem Statement and Use Case

State the operational problem before describing the technology. Define the users, system boundary, operating environment, decisions affected, constraints and consequences.

Standard structure:

Current-state problem.

Affected users/stakeholders.

System/value-chain boundary.

Existing process and limitations.

Decision that must be improved.

Constraints: cost, resources, time, safety, environment, data, regulation and interoperability.

Why existing approaches are insufficient.

Measurable success criteria.

# 5. Proposed FAEP Solution

Use the common architecture without implying that every FAEP module is required for every project:

Physical/CPS → Digital Twin/System Model → Intelligence (AI/QAI/Agents) → Composable Optimisation Models → Decision/Action → Technical & Economic Outcomes.

State which modules are in scope, which are optional, and which are future/research elements.

# 6. Existing Capability and Evidence

Use the Master Evidence Repository / STAR Evidence Library. Every major capability claim should be linked to evidence and assigned a claim status.

| Claim status | Meaning | Proposal use |
| --- | --- | --- |
| Documented | Supported by records, designs, reviews or completed work | Use directly with evidence reference |
| Demonstrated | Shown in an executable or reproducible demonstration | Describe scope and conditions |
| Measured | Supported by defined measurements | State metric, test condition and result |
| Independently Validated | Validated by an external/independent party | Identify validation evidence |
| Proposed | Architecture/research/development direction | Clearly label as proposed |
| To Be Validated | Requires future testing | Tie to work package and exit criterion |

# 7. Technology / Capability Gap

This should be a standard mandatory section.

Write the gap as the difference between evidence-supported current capability and the capability required by the opportunity:

Current capability → Current assessed maturity → Required capability → Technical gap → Development work → Investment → Target maturity → Exit evidence.

Avoid generic language such as 'more R&D is required'. Name the missing integration, data, validation, environmental, interface, reliability, safety, security, scalability or commercialisation capability.

# 8. TRL Position and Advancement Plan

Do not claim a TRL simply because a component exists. Assess the maturity of the proposed system/capability against the applicable TRL definition and the evidence actually available.

| Realisation stage | Typical environment | Data/device maturity | Indicative maturity objective | Investment focus |
| --- | --- | --- | --- | --- |
| 1. Laptop demonstrator | Laptop | Synthetic / virtual | Establish executable concept evidence | Architecture, models, simulation, UI, tests |
| 2. Synthetic CPS | Laptop/cloud | Synthetic / virtual-emulated | Integrated simulated system | CPS workflow, interfaces, open/closed loop |
| 3. Real data + emulation | Laptop/cloud | Real data / emulated devices | Representative validation | Data integration, emulation, validation |
| 4. Physical MVP | Edge + cloud | Real / selected physical assets | Relevant-environment validation | Sensors, edge, integration, field tests |
| 5. Physical CPS pilot | Field + edge + cloud | Live real / physical | Operationally representative demonstration | Reliability, supervised operation, validation |

For each proposal, replace the indicative maturity objective with the formally assessed starting TRL and target TRL appropriate to the opportunity.

# 9. Staged Development and Client Engagement

| Client engagement | Demonstration | Decision gate |
| --- | --- | --- |
| See It | Laptop software demonstrator | Is the use case relevant? |
| Run It | Synthetic open/closed-loop CPS | Does the architecture work? |
| Validate It | Real data + device emulation | Do data/models/interfaces fit? |
| Deploy It | Small physical MVP | Is field evidence sufficient? |
| Scale It | Physical CPS + Digital Twin | Should deployment expand? |

This staged structure reduces client risk, creates evidence before major procurement, and allows architecture/interfaces to be modified as client systems and requirements become known.

# 10. Development Work Packages

WP1 — Requirements and baseline: Freeze problem, system boundary, assumptions, acceptance criteria and baseline.

WP2 — Architecture and models: Configure FAEP architecture, Digital Twin, domain and economic models.

WP3 — Software demonstrator: Build the minimum executable vertical slice.

WP4 — Synthetic CPS: Add sensor simulation, workflow execution, virtual actuation and feedback.

WP5 — Real data integration: Add historical/live data adapters and data-quality controls.

WP6 — Device emulation: Implement stable device/gateway/edge interfaces and emulators.

WP7 — Physical MVP: Replace selected emulators with physical assets.

WP8 — Validation and TRL gate: Test, measure, document and assess target maturity.

WP9 — Deployment/scaling: Prepare operational integration, security, reliability and commercial transition.

# 11. Inventory and Configuration

The inventory should be a staged implementation catalogue, not a procurement commitment.

| Inventory class | Stage 1 | Stage 2 | Stage 3 | Stage 4/5 |
| --- | --- | --- | --- | --- |
| Sensors | Virtual | Simulated | Emulated | Physical |
| Weather/environment | Synthetic | Synthetic | Real data | Live/physical |
| Edge computer | Software | Software | Emulated | Physical |
| Gateway/network | Virtual | Virtual | Emulated | Physical |
| Digital Twin | Software | Software | Software | Software |
| Economic models | Software | Software | Software | Software |
| Optimisation | Classical baseline | Classical/QAI experiment | Classical/QAI | Classical/QAI |
| Actuation | Virtual | Virtual | Virtual | Physical, supervised |

Add a 'Realisation Stage' field to the master inventory and classify items as Virtual, Synthetic, Emulated, Real Data, Physical MVP, Optional or Future/Research.

# 12. Investment and Estimate Framework

Estimates should be traceable to work packages and TRL advancement. Avoid inserting vendor prices until current market pricing has been verified.

| Cost category | What it covers | Primary TRL purpose |
| --- | --- | --- |
| Software engineering | Architecture, code, models, UI, testing | Build and integration |
| Data | Datasets, adapters, quality, storage | Representative validation |
| Cloud/compute | Development, test, deployment resources | Execution and scaling |
| Physical hardware | Sensors, edge, gateway, networking | Physical/relevant environment |
| Integration | Interfaces, installation, configuration | System integration |
| Testing/validation | Test design, measurement, independent review | TRL evidence |
| Documentation/training | Technical, operational and user material | Adoption/readiness |
| Travel/field | Site deployment and field work | Physical validation |
| Contingency | Defined technical/deployment uncertainty | Risk management |

# 13. Investment Packages and TRL Gates

Present funding in packages that correspond to decision gates. Example:

Package A — Demonstrate: establish the executable software baseline.

Package B — Integrate: establish synthetic CPS and closed-loop evidence.

Package C — Validate: introduce real data and device emulation.

Package D — Physicalise: deploy the minimum physical asset set.

Package E — Operationalise: validate physical CPS and prepare scaling.

Each package should specify: starting evidence, gap, tasks, resources, estimate, duration, risks, deliverables, acceptance criteria and target TRL.

# 14. Validation, MVV and Exit Criteria

Every proposal should define how success will be measured before development begins.

Technical: latency, reliability, model accuracy, interface correctness, reproducibility, resource use.

Operational: decision time, workflow completion, exception handling, human intervention and resilience.

Economic: cost, avoided loss, resource allocation, value, waste, productivity and sensitivity.

Environmental/sustainability: energy, water, waste and relevant environmental indicators.

Adoption: usability, integration effort, stakeholder acceptance and deployment readiness.

Use MVV (Measurement, Verification and Validation) with defined test conditions, data provenance, model version, assumptions, tolerance bands and evidence records.

# 15. Risk, Security and Governance

Synthetic versus real data separation.

Data provenance and traceability.

Cybersecurity and identity controls appropriate to the deployment.

Human approval and safe control boundaries.

Model uncertainty and limitations.

Fallback to classical/HPC methods.

Privacy and data-sharing constraints.

Safety and regulatory approvals for physical/autonomous functions.

Supplier and interface dependencies.

# 16. Commercialisation and Adoption Path

Show how the funded development can become a repeatable product/service rather than a one-off pilot.

Pilot → validated reference architecture → configurable deployment profile → reusable model library → regional/multi-site deployment → sector expansion.

For agriculture, this can progress from a Digital Farm Twin to regional agricultural CPS and food-system optimisation, while preserving the common FAEP architecture.

# 17. Team and Partner Structure

Map each required capability to a named role and evidence source. Distinguish existing capability from proposed partners and positions to be recruited or contracted.

| Capability | Lead / role | Existing evidence | Partner/need | Proposal responsibility |
| --- | --- | --- | --- | --- |
| Systems engineering | Principal / Systems Architect | STAR evidence | As required | Architecture and integration |
| AI/QAI | Technical/research lead | Research/demo evidence | Specialist partner if needed | Intelligence/optimisation |
| Agriculture/domain | Domain specialist | Project evidence | Client/university/grower as appropriate | Domain validation |
| Data/Cloud | Engineering role | Implementation evidence | As required | Data and deployment |
| Validation | Independent reviewer/test capability | Relevant review evidence | As required | Verification/MVV |

# 18. Proposal Quality-Control Checklist

The proposal answers the opportunity's actual requirement rather than describing FAEP generically.

The problem and target user are clear.

The current capability is evidence-backed.

Every major gap is specific and development-addressable.

Starting and target TRLs are justified by evidence.

Investment is mapped to the gap and target TRL.

Inventory is staged and procurement is proportional.

Costs are estimates with stated assumptions until verified.

Validation metrics and exit criteria are measurable.

Synthetic, simulated, emulated and real results are not conflated.

QAI claims are evidence-based; no quantum advantage is claimed without measurement.

Canadian/client economic benefit is explicit where required.

Partner roles and responsibilities are credible and supported.

Risks, security, safety, data and IP are addressed.

The path from pilot to adoption and scale is clear.

# 19. Standard Proposal Closing

The proposed programme provides a controlled pathway from evidence-supported current capability to a defined next level of technology and operational maturity. Investment is staged against specific technical gaps and validation gates, allowing the client/funder to assess evidence before committing to subsequent deployment stages.

The proposal should close with a concise table: Current TRL | Target TRL | Gap | Work package | Investment | Deliverable | Validation evidence | Decision gate.

# 20. Reusable Proposal Data Pack

Maintain the following master artefacts so new applications can be assembled efficiently:

FAEP Master Architecture and technology description

Master Evidence Repository / STAR Evidence Library

Canada Digital Farm Pilot Implementation Inventory

Staged Demo & Client Engagement Strategy

12-Phase FAEP Digital Farm Realisation Plan

TRL assessment and evidence matrix

Opportunity requirements/alignment matrix

Work-package library

Cost-estimation workbook

MVV / test / acceptance template

Risk, security, IP and data-governance template

Commercialisation and adoption template

# 21. Core Proposal Logic

WIN THE NEXT STAGE, NOT THE WHOLE FUTURE.

Offer a credible, evidence-backed next step. Make the next TRL achievable, measurable and financially traceable. Then use the resulting evidence to justify the following stage.