BHADALE IT

Australian QAI Datacenter
Multi-Year Platform Development Proposal

A vendor-neutral, collocated environment for hybrid classical–quantum computing, emulation, experimentation, and controlled commercialization

| Proposal field | Draft position |
| --- | --- |
| Proponent | Bhadale IT — contracting entity and procurement eligibility to be confirmed for each opportunity |
| Market | Australia: potential research, industry, university, infrastructure, and government stakeholders |
| Program horizon | Four years, stage-gated and delivered through separately approved work packages |
| Status | Discussion draft: not a tender response, fixed-price quote, hardware commitment, or contract |
| Commercial model | Discovery and design first; professional services staged; hardware, licenses, cloud, and QPU access separately quoted |
| Prepared | 15 October 2026 |

Core proposition: build reusable platform and integration capability around replaceable commercial components, rather than lock the program to one QPU, control system, FPGA, cloud or IDE vendor.

vijaymohire@bhadaleit.com | https://www.bhadaleit.com/ | https://linkedin.com/in/vijaymohire

# Document control and proposal status.

This draft uses Bhadale IT’s Proposal Development & Pricing Framework and its sample AI & Digital Twin Feasibility Assessment as the proposal-writing foundation. It follows the source documents’ emphasis on evidence-based claims, clear deliverables, realistic schedules, responsibilities, whole-of-engagement costing, explicit exclusions, and deliberate IP treatment.

| Item | Treatment |
| --- | --- |
| Customer | No customer is named. Adapt this concept to a specific Australian buyer, consortium, grant, or procurement. |
| Existing capability | QAI frameworks, software concepts, prototypes, and notebooks are assets for assessment and staged demonstration—not automatically production-certified products. |
| COTS stack | Named products are candidate options only; current specifications, compatibility, Australian availability, support, licensing, and pricing require confirmation. |
| Budget | No fixed total is offered before requirements, site conditions, QPU modality, security needs and vendor quotations are known. |
| Australian presence | No claim is made here of Australian incorporation, ABN/GST registration, local facility, government award or completed Australian customer engagement. |

# 1. Introduction

Bhadale IT proposes a four-year, stage-gated program to design, assemble, integrate, and demonstrate a vendor-neutral QAI Datacenter Platform in Australia. The environment will combine classical computing and storage, quantum-system control (QSC) options, optional QPU backends where justified, FPGA resources, QAI Lab experimentation, device/datacenter emulators and simulators, workflow design, orchestration, and separate internal and client-facing development environments.

The program begins with requirements, virtual resources, and reproducible classical baselines; progresses to selected commercial equipment and software; demonstrates controlled hybrid workflows; and then supports client pilots and operational practices. It does not assume a physical QPU must be purchased in Year 1, that every workload benefits from quantum execution, or that all customers must adopt every platform component.

Scope, sequence, and procurement will be refined with the selected Australian customer or delivery consortium.

# 2. Executive summary

Collocated rack: classical servers and storage; networking and timing infrastructure; selected FPGA resources; one selected QSC/control stack; optional QPU backend or contracted remote access; and site-appropriate power, cooling, safety, and facility controls.

QAI Lab: experiment management, virtual assets, simulation/emulation, repeatable scenarios, classical baselines, result analysis, and evidence records.

QAI platform: QAI OS/Runtime concepts, QAI Router, QAI Fabrics, QAI Hub, workflow designers and IDE integration, QAI Memory for experiment state/evidence, and deployment/operator capabilities, subject to asset review and maturity assessment.

Vendor-neutral integration: capability descriptors and adapters separate logical workload requirements from physical device bindings. Alternatives may be evaluated and substituted where compatibility and evidence support it.

Separated engineering environments: internal R&D/DevOps for platform development; client/project environments for approved delivery; controlled promotion of reviewed assets.

Commercialization: repeatable demonstrators, reusable integration assets, acceptance tests, and bounded client pilots, while protecting background IP and agreeing project-specific rights.

The concept aligns with themes in Australia’s National Quantum Strategy—R&D, access to infrastructure, workforce, standards and a trusted quantum ecosystem—but this is not a claim of government endorsement, funding eligibility, or procurement award. [1]

# 3. Outcomes and value proposition

| Outcome | Intended value | Evidence / measure |
| --- | --- | --- |
| Infrastructure choice | Make hardware/software decisions against use cases, facility constraints, and lifecycle cost. | Options analysis, cost model, and decision log. |
| Interoperability | Reduce avoidable dependence on one QSC, QPU, FPGA, cloud, or IDE supplier. | Adapter tests, capability matrix, evaluated substitution where feasible. |
| Research productivity | Repeatable route from workflow definition to experiment evidence. | Run reproducibility, time to execute, completeness of run records. |
| Responsible QAI adoption | Require classical baselines and measured evidence before claiming advantage. | Baseline comparisons, agreed metrics, limitations documented. |
| Client readiness | Controlled pilots with explicit access, data, security, and acceptance boundaries. | Pilot packs, environment profiles, risk, and acceptance reports. |
| Reusable IP | Build reusable integration assets and delivery methods. | Asset register, versioned interfaces, licensing/IP register. |
| Skills and ecosystem | Enable joint work with Australian research and industry partners where agreed. | Training, knowledge-transfer, and partner deliverables. |

# 4. Proposed platform architecture

The architecture is logically separated into layers. Shared physical infrastructure may be used where appropriate, but identity, access, data boundaries, deployment permissions, and evidence ownership must be separately controlled.

| Layer / plane | Scope | Illustrative elements |
| --- | --- | --- |
| 1. Workloads and client solutions | Domain applications and use cases. | AI/ML, optimization, simulation, digital twins, and approved client workloads. |
| 2. Workflow/development experience | Design and compose workflows. | VS Code, Eclipse Theia, or other workbench; visual workflow designer; APIs, templates, and notebooks. |
| 3. QAI platform software | Runtime and shared platform capabilities. | QAI OS concepts, QAI Runtime, QAI Router, QAI Hub, QAI Memory, QAI Fabrics and experiment management. |
| 4. Orchestration and governance | Discovery, compatibility, approvals, policy and evidence. | Workload catalogue, environment profile, capability descriptors, identity, audit, approvals, and telemetry. |
| 5. Fabric and adapter layer | Integrate heterogeneous resources through bounded interfaces. | CPU/GPU, FPGA, network, storage/memory, simulator/emulator, and QSC/QPU adapters. |
| 6. Physical and virtual resources | Execute workloads or model environments. | Classical/GPU servers, FPGA, networking, storage, timing, QSC, QPU, simulators and emulators. |
| Cross-cutting assurance | Timing, safety, security, and recovery. | Timing interfaces, measured latency, health monitoring, isolation, change control, and test evidence. |

Architecture rule: orchestration supervises and approves; it should not sit in a deadline-critical feedback path unless measured end-to-end timing proves it suitable. Simulation time, host execution time, and physical hardware timing must be distinguished.

# 5. Collocated rack and facility concept

The following is a logical equipment grouping—not a final rack elevation, bill of materials, power design or cooling design.

| Zone | Illustrative content | Selection principle |
| --- | --- | --- |
| Classical compute | CPU servers, storage, management nodes, and optional GPU server(s). | Size against workload, memory, storage, network, availability, and support needs. |
| QAI Lab / virtual environment | Simulation/emulation hosts, experiment services, software repositories, test runners, observability, and evidence storage. | Virtual-first; reproducible builds; synthetic/approved data; isolated test projects. |
| FPGA / adaptable acceleration | PCIe FPGA cards or SoC/RFSoC development platforms and required host/toolchains. | Select by I/O, timing, workload, host support, power, tools and measured benefit. |
| Quantum-system control | One selected QSC stack with compatible signal, readout, and synchronization equipment. | Select for target QPU modality and compatibility; do not buy multiple full control stacks without justification. |
| QPU backend | Option A: simulator/remote QPU first; B: partner/customer QPU; C: local modality-specific system after feasibility and site review. | Modality determines control, facility, safety, support, and specialist equipment requirements. |
| Network/timing/security | Switching, segmentation, firewall, management access, timing where needed, backup and secure access. | Separate management, experiment, client, and external-service paths; document timing needs. |
| Facility services | Rack, power distribution, cooling, monitoring, physical access, cabling, and safety controls. | Site-specific engineering, facility approval, warranty, and operating responsibility. |

The first procurement gate should decide whether to use a single collocated rack, a rack plus external quantum facility, or local classical/FPGA infrastructure combined with remote QPU services. No QPU purchase is assumed until modality, availability, operating requirements, and research objectives are established.

# 6. Candidate COTS stack and alternatives

These are market-scan candidates, not endorsements or pre-selected awards. QSC/control systems are not interchangeable with general-purpose FPGA accelerators; GPU/quantum software is not a physical QPU; and QPU modality drives required control and facility equipment.

| Capability | Candidate options | Role / procurement note |
| --- | --- | --- |
| QSC / quantum control | Zurich Instruments QCCS; Keysight Quantum Control System; Quantum Machines OPX+/OPX1000. | Shortlist against modality, channel count, control/readout, timing, APIs, support, integration access, and price. Architectures differ; do not assume drop-in interchangeability. |
| GPU / hybrid software | NVIDIA GPUs and CUDA-Q; CPU-based and other supported simulator backends. | CUDA-Q is a hybrid quantum-classical development platform, not a QPU or generic replacement for QSC. |
| FPGA acceleration | AMD Alveo / AMD adaptive SoC; Intel FPGA family; suitable FPGA/SoC development boards. | Choose by workload, I/O, throughput, latency, server compatibility, tools, licensing, and supply. FPGA fabric abstraction remains separate from QSC. |
| Classical servers | Enterprise rack servers from Dell, HPE, Lenovo, Supermicro or other qualified OEMs; GPU servers where justified. | Compare performance, energy, support, remote management, warranty, and lifecycle. |
| QPU backend | Simulator/emulator first; partner/customer QPU; remote QPU access; later local modality-specific system if justified. | Compare modality, queueing, capacity, data handling, availability, control integration, service, and total facility cost. |
| IDE/workflow design | VS Code; Eclipse Theia; notebook environment; browser-based workflow designer; API/CLI tools. | Workflow definition and execution contracts should remain independent of the editor. |
| DevOps/source control | Git repositories, build/test runners, artifact/container registries, issue/change tracking, and release tagging. | Separate internal/client environments, credentials, and repositories where needed; controlled promotion and reproducible release records. |
| Containers/deployment | Container tooling; Kubernetes or lighter deployment methods where justified; configuration/environment descriptors. | Do not mandate Kubernetes for every installation. Review the existing Operator scheme before changes. |
| Storage/observability | Enterprise storage/backup, databases/object storage, metrics/logging/tracing, identity, and audit. | Specify retention, encryption, access, backup/restore and evidence export. |

Vendor references checked for this draft: Zurich Instruments QCCS [2], Keysight QCS [3], Quantum Machines OPX/OPX1000 [4], NVIDIA CUDA-Q [5] and AMD Alveo [6]. Product availability, specifications, licensing, and Australian supply must be reconfirmed during procurement.

# 7. QAI software and engineering environment

## 7.1 QAI Lab and virtual assets

Catalogue virtual devices, simulated environments, workload templates, experiment scenarios, and supported capabilities.

Provide controlled simulation/emulation for QAI OS, QAI Router, QAI Runtime, QAI Fabrics, QAI Hub and deployment/operator workflows, subject to assessment of existing assets.

Record configuration, code/version, input data or synthetic-data parameters, tool versions, execution mode, raw results, derived metrics, and limitations.

Start with open-loop execution: workload definition → resource discovery → compatibility assessment → deployment plan → approval → execution → evidence capture.

Introduce closed-loop optimization only after baseline runs and reproducibility are demonstrated; recommendations remain traceable to evidence and authorized constraints.

## 7.2 Workflow designers and IDEs

Developers should compose logical nodes and typed connections, validate inputs/outputs and dependencies, choose execution modes, and bind logical resources to a target environment. VS Code, Eclipse Theia, notebooks, and other front ends are alternative workbenches; the workflow model and execution contract should not depend on one editor.

## 7.3 Deployment Operator and adapters

Review the existing QAI Deployment Operator schema and contracts before proposing changes. First create an asset/interface register for repositories, schemas, APIs, test fixtures, assumptions, and maturity. Adapters should declare supported capabilities, constraints, unsupported functions, and version requirements. Discovery, compatibility, authorization, and execution are distinct decisions.

## 7.4 Separate internal and client environments

| Environment | Purpose | Minimum boundary |
| --- | --- | --- |
| Internal R&D / DevOps | Develop Bhadale IT IP, prototypes, reusable adapters, simulations, and tests. | Internal identity, private repositories, test data, code review, release tags, secrets management and controlled export. |
| Integration / staging | Validate adapters and releases against virtual or physical assets. | Pinned versions, compatibility tests, evidence, isolated credentials, and change approvals. |
| Client/project | Execute approved project work with customer configurations/data. | Client-scoped access, explicit data permissions, project logging, approved dependencies, and contract-aligned retention. |
| Demonstration/training | Show workflows using synthetic, public, or approved data. | No sensitive/production data without authorization; resettable environment; clear limitations. |

Promote only reviewed artefacts between environments. Customer-specific data, secrets and deliverables must not be copied into internal R&D unless contract and security controls explicitly permit it.

# 8. Four-year program plan

| Period | Focus | Principal work packages | Exit gate |
| --- | --- | --- | --- |
| Year 1 — Define and virtualize | Requirements, architecture, asset inventory, and virtual-first lab. | Discovery/site profile; asset/interface register; target architecture and COTS options; QAI Lab simulation/emulation; DevOps separation; baseline experiments. | Architecture and procurement decisions approved; first repeatable end-to-end simulated workflow; initial risks/costs accepted. |
| Year 2 — Establish platform | Core classical infrastructure and selected acceleration/control components. | Rack/site engineering; classical/GPU/storage/network; one QSC/control stack if justified; FPGA adapter/tests; integration, security, and recovery. | Facility acceptance; configuration records; verified interfaces; controlled workflow on selected physical resources. |
| Year 3 — Hybrid demonstrations | Measured pilots and approved QPU access where available. | Select 2–3 pilot candidates; classical/QAI comparisons; partner/local/remote QPU only if justified; timing/performance/resilience evaluation; client pilot packs and training. | Evidence-based pilot reports; limitations documented; acceptance criteria met or gaps agreed. |
| Year 4 — Operationalize and commercialize | Reusable productization, client adoption and sustainable operations. | Harden selected components; operating/support model; partner playbooks; commercial packages/client onboarding; scale-out and additional modality options. | Operating model, product/service catalogue, release/support process and next investment case approved. |

Each year is a planning envelope, not an automatic commitment to spend. Advance only when the prior gate has accepted evidence, funding, site readiness and a credible path to value. A customer may stop, defer or select only relevant work packages.

# 9. Work packages and deliverables

| WP | Deliverables | Acceptance evidence |
| --- | --- | --- |
| WP0 Mobilization | Program charter, stakeholder map, governance, risk/dependency log and success measures. | Approved charter and reporting cadence. |
| WP1 Discovery/baseline | Use-case catalogue; asset/interface register; environment profile; data/security constraints. | Documented baseline and prioritization workshop. |
| WP2 Architecture/COTS | Logical architecture; rack/facility concept; vendor-neutral requirements; shortlist; options and indicative cost model. | Decision record with assumptions and trade-offs. |
| WP3 QAI Lab foundation | Virtual resource catalogue; emulated services; workflow/IDE integration; repeatable experiment pipeline; baseline report. | Repeatable test run and evidence bundle. |
| WP4 Infrastructure integration | Classical stack; selected FPGA/QSC integration; adapters; monitoring, access and recovery runbooks. | Installation/configuration records and test results. |
| WP5 Hybrid pilots | Agreed scenarios; classical baseline; execution plans; metrics; limitations; demonstrations. | Use-case evaluation report and customer review. |
| WP6 Operational readiness | Environment separation: change/release, backup/restore, incident process, documentation and training. | Operational-readiness checklist and handover. |
| WP7 Commercialization | Reusable asset catalogue; product/service packaging; partner strategy; support model; next-stage business case. | Approved commercialization roadmap. |

# 10. Candidate pilot portfolio

Use cases should be selected with Australian stakeholders rather than predetermined. Candidates for feasibility screening include:

Hybrid optimization and scheduling, with classical optimization as baseline.

Digital-twin and simulation workloads that can be repeated with synthetic or approved data.

QAI workload routing/resource selection across CPU/GPU, FPGA, simulators and accessible QPU backends.

Quantum-control and experiment orchestration integration where the selected QSC and QPU modality permit it.

Post-quantum cryptography migration inventory and decision-support concepts, without claiming certification or replacing official guidance.

Quantum networking or distributed hybrid computing simulation, separating classical control messages from modeled quantum-channel behavior.

Each pilot will define the question, baseline, data authorization, environment, metrics, acceptance threshold and stop condition. No quantum-advantage claim will be made without fair comparison, stated conditions and reproducible evidence.

# 11. Governance, security, risk, and assurance

| Risk/control | Proposed treatment |
| --- | --- |
| Vendor lock-in | Capability descriptors, adapter contracts, and vendor-neutral logical architecture; substitutions only where compatibility tests support it. |
| QPU availability/maturity | Simulation/emulation first; remote/partner access or local procurement only after modality and availability review. |
| Overclaiming quantum advantage | Classical baselines; document problem size, resource assumptions, measurements, and limitations. |
| Cybersecurity/data | Separate environments/access paths; approve data; secrets outside code; least privilege, logs, backup and retention. |
| Facility/safety | Site, power, cooling, access, vendor installation, and modality-specific safety reviews before installation. |
| Timing/real-time claims | Measure end-to-end behavior; localize deadline-critical loops where needed; simulation is not physical timing evidence. |
| Supplier/licensing | Confirm Australian supply, lead times, warranty, export/import, licenses, service support, and lifecycle. |
| IP/publication | Separate background IP, customer materials, deliverables, and foreground IP; agree ownership, licenses, improvements, and publication. |
| Delivery dependency | Document configurations, interfaces, operating steps, and handover; identify specialist skills and partner roles. |
| Cost/scope | Stage gates, contingency, change control, and full engagement cost model; no hardware purchase without approved business case. |

This proposal is not a cybersecurity certification, legal opinion, regulatory approval, export-control determination, or guarantee of operational suitability. Applicable requirements will be identified during discovery and reviewed by qualified parties.

# 12. Program governance and responsibilities

| Role | Bhadale IT proposed responsibility | Customer / partner responsibility |
| --- | --- | --- |
| Steering group | Status, risks, options, and stage-gate recommendations. | Set priorities, approve scope/funding and decide gates. |
| Program/architecture lead | Coordinate architecture, interfaces, work packages, and decision records. | Nominate accountable owners and provide timely decisions. |
| Platform engineering | Assess assets; implement agreed workflow, adapter, emulation, and integration work. | Provide approved environments, access, and technical contacts. |
| Hardware/vendor specialists | Coordinate requirements and integration planning; engage specialists as agreed. | Select/procure products, licenses, installation, and support per contract. |
| Security/operations | Document controls, assumptions, evidence, and handover within scope. | Set policies, approve access, own site operations, and authorize data. |
| Domain/pilot owner | Define test method, baseline, metrics, and report findings. | Provide domain expertise, valid use cases, and acceptance feedback. |

Delivery personnel and subcontractors/partners will be named only after availability and engagement are confirmed. Hardware purchase, QPU access, site operations and vendor support may be provided directly by the customer or separately contracted partner.

# 13. Commercial model and investment planning

A credible multi-year price requires discovery and supplier quotes. This draft proposes a staged commercial model rather than an unsupported fixed total. Professional services, equipment, licences, cloud/QPU usage, facility costs and third-party specialists should be budgeted separately.

| Cost pool | Included cost elements | Pricing method |
| --- | --- | --- |
| Professional services | Architecture, systems engineering, software, integration, testing, PM, documentation, training, and handover. | Milestone fixed fee for bounded scope; otherwise, time-and-materials with cap/change control. |
| COTS hardware | Servers, GPU, FPGA, QSC/control equipment, network, storage, rack and facility equipment. | Supplier quotes include shipping, installation, warranty, support, spares, and refresh assumptions. |
| QPU/research access | Remote service credits, partner access, local acquisition, and modality-specific equipment. | Separate option/usage model; not assumed included in professional services. |
| Software/subscriptions | Licences, support, IDE/toolchain subscriptions, monitoring, security, backup and storage. | Annual recurring cost and renewal assumptions. |
| Facility/operations | Colocation, power, cooling, connectivity, access, maintenance, and specialist services. | Site quote and responsibility matrix. |
| Risk/overhead | Insurance, administration, compliance effort, travel, contingency, and margin. | Explicitly costed and adjusted for liability, indemnities, and payment terms. |

Recommended funding gates:

Gate A — Discovery and architecture: requirements, baseline, asset audit, site profile, vendor shortlist, and initial costed business case.

Gate B — Virtual lab and foundation: release funds after architecture, scope, baseline measures and security boundaries are accepted.

Gate C — Physical integration: commit to selected hardware only after quotes, site readiness, compatibility, and lifecycle costs are approved.

Gate D — Pilot and commercialization: fund each pilot against agreed metrics and evidence; scale only where results justify it.

Exclusions unless expressly included: hardware/QPU procurement, cloud/vendor consumption, taxes/GST, travel, colocation/utilities, third-party specialists, certification, formal security assessment, legal advice, production SLA/managed service, and major scope changes. Tax treatment and contracting eligibility must be confirmed for the actual arrangement.

# 14. Intellectual property and data rights

| Category | Proposed treatment for negotiation |
| --- | --- |
| Bhadale IT background IP | Pre-existing QAI frameworks, software, architectures, methods, templates, models, know-how and reusable tools remain Bhadale IT property unless expressly agreed otherwise. |
| Customer materials | Customer data, documents, credentials, and proprietary material remain subject to customer rights and agreed restrictions. |
| Project deliverables | Reports, agreed configuration, integration artefacts and documentation delivered under final contract terms. |
| Foreground IP/improvements | New inventions, platform improvements, adapters and reusable components require explicit ownership/licensing terms before work begins. |
| Open-source/vendor IP | Record third-party terms, notices, redistribution limits, and support obligations. |
| Publication/demonstration | Customer approval, confidentiality, export/security review and disclosure rules apply before external publication. |
| Exit/termination | Define completed-work payment, partial deliverables, data return/deletion, licence continuity, transition, and surviving clauses. |

The intention is to avoid accidental transfer of the broader QAI platform through a bounded assessment or pilot. These are commercial starting points for legal review, not legal advice.

# 15. Success measures and acceptance

Architecture, asset/interface register, environment profile, and vendor options are reviewed and accepted.

A reproducible virtual workflow executes from definition through evidence capture.

Selected physical integrations pass agreed interface, access, recovery, and workload tests.

Each pilot includes a documented classical baseline, measurement method, acceptance criteria, and limitations.

Internal, staging and client/project environments have agreed access and release boundaries.

Agreed deliverables are handed over with versioned configuration, dependencies, test records, known limitations, and next steps.

Commercialization recommendations include an operating/support model, recurring costs and dependencies.

# 16. Assumptions, dependencies, and exclusions

## Assumptions

A customer, funding body or consortium will be identified and nominated as an accountable sponsor.

The customer provides requirements, decisions, approved technical information and relevant stakeholders.

Initial work may use synthetic/public data and virtual resources while permissions and infrastructure are established.

Hardware and vendor contracts are separately approved and subject to current supplier quotes.

A physical QPU is optional until modality, use cases, facility requirements and business case are confirmed.

## Exclusions unless separately contracted

Guaranteed quantum advantages, production readiness, regulatory certification or performance beyond agreed conditions.

Procurement/ownership of named hardware, QPU, QSC, FPGA, cloud subscription, or site facility.

Unrestricted access to third-party/customer production systems or sensitive data.

Formal legal, tax, export-control, safety, or cybersecurity certification advice.

Guaranteed local Australian staffing, incorporation, tax registration, government funding, or government contract award.

Changes to existing QAI schemas/contracts before asset and interface review.

# 17. Proposed next steps

- Select intended buyer pathway: university/research consortium, industry partner, government program, infrastructure provider, or commercial client.

Run discovery to agree target workloads, outcomes, facility constraints, data/security needs, and Year 1 scope.

Review QAI repositories, notebooks, operator schema, emulators, simulators, and workflow assets; classify as Reuse, Extend, Adapt or Build.

Prepare environment profile and capability matrix, including target QPU modality and whether remote access is sufficient initially.

Request comparable vendor quotes for shortlisted QSC, FPGA, classical/GPU, network/storage, and facility options.

Prepare priced Year 1 statement of work and gated four-year investment model with assumptions and contingency.

Confirm supplier eligibility, contracting entity, insurance, tax, IP, security, and procurement requirements before submitting to a specific Australian opportunity.

# Appendix A — Initial vendor and technology references

Links are for initial market scanning, not endorsements, compatibility confirmation, or a guarantee of Australian availability.

[1] Australian Government — National Quantum Strategy — https://www.industry.gov.au/publications/national-quantum-strategy

[2] Zurich Instruments — Quantum Computing Control System (QCCS) — https://www.zhinst.com/en/quantum-computing-systems/system-control/

[3] Keysight — Quantum Control System — https://www.keysight.com/us/en/products/modular/pxi-products/quantum-control-system

[4a] Quantum Machines — OPX+ — https://www.quantum-machines.co/products/opx/

[4b] Quantum Machines — OPX1000 — https://www.quantum-machines.co/products/opx1000/

[5] NVIDIA — CUDA-Q — https://developer.nvidia.com/cuda-q

[6] AMD — Alveo adaptable accelerator cards — https://www.amd.com/en/products/accelerators/alveo.html

[7] Eclipse Theia — https://theia-ide.org/

[8] Visual Studio Code — https://code.visualstudio.com/

# Appendix B — Evidence and drafting notes.

This draft is based on the supplied Proposal Development & Pricing Framework and sample AI & Digital Twin Feasibility Assessment.

No real Australian customer, contract, award, committed supplier, grant, QPU purchase or hardware installation is asserted.

COTS options must be rechecked against current product pages, support, licensing, supply, compatibility, export/import, and site conditions.

The preferred first paid engagement is a bounded discovery/architecture package with asset audit, vendor-neutral requirements, site profile, baseline plan, and costed Year 1 business case.

# Appendix C — High level architecture