QAI Azure Integration

Findings, Root Causes, Blockers & Integration Plans

Engineering review summary

Prepared from the read-only source, configuration, import, and baseline-test review of the QAI simulation codebase and Azure Functions integration project. This document records observed behavior, separates confirmed facts from open decisions, and proposes staged integration options. It is a planning artifact—not authorization to change the repository or deploy services.

Review date: 09 October 2026

Repository worktree at final review: clean. No source changes or package installations were made during the review.

# 1. Executive summary

The primary blocker is not one Azure setting. The current Azure endpoint, Control Plane, pipeline, runtime, and adapters form a set of interface-level placeholders rather than an end-to-end execution path. The HTTP Function can accept a request and return a decision, but that decision explicitly reports execution as not started. The pipeline/runtime also return placeholder results, and adapters are not called.

Orchestration gap: the HTTP endpoint calls the Control Plane, but the Control Plane does not call the pipeline; the pipeline does not call the runtime; adapters are not wired into a real execution path.

Validation gap: execution modes are copied as strings; a selector can validate them, but the Control Plane does not call it. Unsupported modes can be accepted.

Deployment/package boundary: Azure deployment root is the azure directory, while the simulation package lives above it. Deployment inclusion/importability of the parent package remains unverified.

Environment mismatch: Azure venv has azure.functions but not NumPy/SciPy/Matplotlib; system Python has scientific packages but not azure.functions. The current stub does not yet need the simulation stack.

Execution semantics gap: accepted, not_started, completed, failed, and related statuses need explicit, consistent meanings.

Recommended immediate direction: keep the mock runtime and source unchanged while finalizing API/execution contracts and packaging strategy; then implement in small testable stages with rollback points.

# 2. Scope and review method

Read-only review of the Function entry point, Control Plane, models, pipeline, runtime, adapters, schema, configuration, deployment settings, package markers, imports, and baseline tests.

Compared root-level and package-level simulation lifecycle modules and checked current import/call paths.

Ran inline standard-library unittest checks for pipeline, Control Plane, and HTTP-boundary behavior; no test files were added.

Did not inspect or reproduce secret values from local.settings.json. Only presence, top-level structure, setting names, and ignore status were checked.

No live Azure deployment, cloud authentication, package installation, QPU access, or production workload test was performed.

# 3. Confirmed findings

| Area | Observed finding | Impact |
| --- | --- | --- |
| HTTP Function | Function-level authorization; route qai_execute. Reads JSON, otherwise falls back to query parameters. | Basic request boundary exists; malformed, empty, and non-object payload behavior needs a defined contract. |
| Control Plane | Builds ExecutionRequest and returns status=accepted, execution=not_started. | Decision-only behavior; no downstream execution is triggered. |
| Execution mode | Mode copied as a string; select_mode() is not called by Control Plane. | Unsupported modes can be accepted at the HTTP boundary. |
| Pipeline | Returns accepted with result=None and metadata runtime=mock, execution=not_started. | Not an end-to-end workload execution path. |
| Runtime | QAIRuntime is named mock and returns accepted/not_started. | No production runtime integration is demonstrated. |
| Adapters | Classical, quantum, hybrid adapters are placeholders; no execute() calls found in scanned source. | Adapter classes are scaffolding, not active dispatch. |
| Capabilities/config | simulation=true; emulation/virtual/logical/physical=false. Defaults hybrid/mock; simulation enabled. | Flags are declarations, not proof of implementation. |
| API schema | normalize_request() returns payload unchanged; detailed validation deferred. | Validation is incomplete and not centralized. |
| Packaging | Azure project root is azure (deploySubpath='.'), while qai package is above it. | Parent package inclusion/importability in deployed artifact is unverified. |
| Dependencies | Azure venv has azure.functions but lacks NumPy/SciPy/Matplotlib; system Python has scientific packages but lacks azure.functions. | Required dependencies depend on selected integration boundary. |
| Runtime version | Python 3.13.16 and Azure Functions Core Tools 4.12.1 observed locally. | Target hosting-plan compatibility remains unconfirmed. |
| .funcignore | Contains 'test' while actual directory is 'tests'. | Exclusion behavior should be verified; do not assume tests are excluded. |
| Package markers | Some folders lack __init__.py (including qai/pipeline, Azure root/models). | Namespace packages may work, but deployment imports need a real artifact test. |
| Local settings | local.settings.json exists and is ignored by .gitignore; setting names include AzureWebJobsStorage and FUNCTIONS_WORKER_RUNTIME. | Keep local values/secrets out of source control and documentation. |

# 4. Baseline tests and limits

| Test group | Assertions | Result | Limit |
| --- | --- | --- | --- |
| Azure pipeline placeholder | Modes/defaults/explicit classical/invalid selector mode | 4 passed | Placeholder behavior only. |
| Control Plane | Defaults, parameter preservation, quantum not_started, unsupported mode acceptance | 4 passed | One test records current permissive behavior, not desired behavior. |
| HTTP boundary | JSON, query fallback, invalid-JSON fallback, unsupported mode response | 4 passed | No live Functions host or deployed Azure test. |
| Simulation smoke/full pipeline | Previously reported checks passed under system Python | Passed | Stochastic demo only; not validated physical sensing or QPU execution. |

The 12 Azure-focused inline assertions passed. This confirms the current placeholder behavior is reproducible; it does not mean integration is complete or production-ready.

# 5. Simulation lifecycle findings

Active simulation imports use qai.core.lifecycle. No direct callers of root-level qai.lifecycle were found in scanned Python sources.

The two lifecycle files share seven identical function bodies; lifecycle_loop is equivalent after normalizing the initial-state parameter name and accounting for a core-only docstring.

The root-level module adds a DEBUG print and imports sys/os; the core module does not.

Open/hybrid simulation paths use stochastic noise. Observation and projection functions are numerical simulation logic.

The Azure Function does not currently invoke the simulation interface or lifecycle module.

Decision: retain both lifecycle files unchanged during integration planning. Their historical purpose is not fully proven, and deletion/consolidation is unnecessary to resolve the current Azure blockers.

# 6. Root causes versus symptoms

| Root cause | Visible symptom | Why it matters |
| --- | --- | --- |
| No end-to-end call chain | Endpoint returns accepted/not_started; pipeline/runtime/adapters are placeholders. | HTTP success can be mistaken for completed computation. |
| No shared request validation | Unsupported mode can pass through Control Plane. | Invalid requests may be accepted and fail later or route incorrectly. |
| Deployment boundary unverified | Azure project nested below simulation package. | Local imports may differ from deployed artifact. |
| Dependency ownership undecided | Scientific dependencies absent from Azure venv. | Adding imports without a deployment decision can cause import failures or unnecessary package bloat. |
| Execution lifecycle undefined | accepted/not_started without a complete state model. | Clients cannot distinguish accepted work from running/completed work. |
| Mode concepts differ | Azure modes classical/quantum/hybrid; simulation modes unitary/open/hybrid. | Mapping by similar names would be semantically unsafe. |

# 7. Integration options

## Option A — Package simulation inside the Azure Function app

Package the required qai simulation modules in the deployment artifact and invoke them through a defined runtime adapter. This is the most direct single-service route, but requires deliberate package layout, dependency manifest, cold-start/resource checks, and confirmation that the target hosting plan supports the selected Python/runtime combination.

Advantages: fewer services; one HTTP boundary; simpler request-to-result tracing.

Risks: scientific dependencies/package size; cold-start and resource constraints; API/runtime coupling; parent-directory imports cannot be assumed.

Use when workload duration and resource needs fit Azure Functions constraints and artifact/import tests pass.

## Option B — Separate simulation service

Keep the Azure Function as authenticated API/Control Plane and run simulation as a separately packaged service or worker. The Function sends a versioned workload request and maps the service response to the public contract.

Advantages: isolates NumPy/SciPy and future accelerator dependencies; independent scaling/runtime choices; clearer control/computation boundary.

Risks: service-to-service authentication, networking/reliability, extra deployment/observability, possible async job design.

Use when simulation dependencies, resource demands, or duration differ materially from the API tier.

## Option C — Keep mock runtime while finalizing contracts (recommended now)

Retain the lightweight Function and mock runtime while specifying validation, statuses, errors, dispatch preconditions, and packaging strategy. This can precede either A or B.

Advantages: lowest immediate risk; stable baseline; contract tests can precede implementation.

Risks: does not deliver real execution by itself; must be labelled scaffold/demo.

Use while the integration boundary, hosting plan, and workload requirements remain undecided.

## Option D — Asynchronous worker/job architecture

For long-running/resource-intensive work, validate and dispatch to a worker/queue, return a job identifier, and expose status/result retrieval separately.

Advantages: avoids tying computation to request lifetime; supports job tracking and retries.

Risks: more operations; requires idempotency, queue failure handling, persistence, and retention policy.

Use when execution duration/reliability requirements make synchronous request-response unsuitable.

# 8. Recommended staged implementation plan

| Stage | Work | Exit criteria |
| --- | --- | --- |
| 0. Decision gate | Confirm first workload, size/duration, hosting plan, security/data sensitivity, simulation-only scope, sync/async need. | Written architecture decision; no code changes yet. |
| 1. API contract | Define request schema, allowed Azure modes, errors, status semantics; distinguish accepted from completed. | Examples and tests cover valid/invalid payloads and supported modes. |
| 2. Validation boundary | Validate JSON object shape, enum, operation, parameters, payload size; structured 4xx errors. | Invalid requests rejected consistently; no accidental 200 acceptance. |
| 3. Orchestration seam | Define Control Plane → Pipeline → Runtime interfaces and sync/async dispatch. | Fake runtime proves the call chain is actually invoked. |
| 4. Packaging proof | Test artifact contents/imports in staging copy or build workspace; verify .funcignore behavior for tests/tests folder. | Imports work from deployment artifact, not only repository root. |
| 5. Dependency/hosting proof | Choose in-function simulation vs separate service; declare required dependencies and verify Python/memory/timeout/package constraints. | Reproducible clean build and documented hosting decision. |
| 6. Runtime adapter | Implement one selected execution path behind runtime interface; retain mock for tests/demo. | Deterministic workload returns completed result; failures map to defined errors. |
| 7. Observability/security | Add correlation IDs, structured logs, timings, sanitized errors, auth/config checks. | End-to-end trace without credential or sensitive-payload leakage. |
| 8. Staging validation | Unit, contract, packaging, local host, and staging tests; timeouts/failures/retries as relevant. | Test evidence and rollback procedure reviewed. |
| 9. Controlled rollout | Deploy non-production first; retain known-good mock/stub release and rollback steps. | Smoke tests pass; rollback path is documented/tested. |

# 9. Proposed execution contract (not yet implemented)

| Concept | Proposed rule |
| --- | --- |
| execution_mode | Allow only classical, quantum, hybrid at the Azure API layer; validate before dispatch. |
| simulation_mode | If simulation is requested, represent unitary/open/hybrid separately as a typed field/context. Never silently map quantum to open. |
| status | Document lifecycle such as rejected, accepted, running, completed, failed. Keep not_started as internal dispatch detail if useful, not a success synonym. |
| HTTP response | Use 2xx according to chosen sync/async contract; 4xx for invalid input/auth; 5xx for unexpected service failures. Async acceptance should include job ID and status endpoint. |
| result | Versioned result envelope with result data, metadata, timing, runtime/adapter identity; never claim physical/QPU execution unless verified. |
| errors | Structured code, safe message, correlation ID, optional field-level validation details. |
| parameters | Schema and size limits; allow-list per operation; avoid unbounded arbitrary payloads. |
| idempotency | Define client retry behavior, especially if execution may have side effects or costs. |

# 10. Test and acceptance checklist

☐ Valid JSON object is accepted only when required fields and values pass schema validation.

☐ Malformed JSON, empty body, arrays/scalars, unsupported modes, and unknown operations have defined outcomes.

☐ All Azure modes are tested without conflating them with simulation lifecycle modes.

☐ A fake runtime proves Control Plane → Pipeline → Runtime dispatch is invoked.

☐ Mock responses cannot be mistaken for completed real execution.

☐ Simulation imports work from the actual deployment artifact.

☐ Requirements are reproducible in a clean environment matching the target Azure runtime.

☐ Function authorization and app settings are validated without printing secrets.

☐ Logs include correlation IDs and do not expose credentials/sensitive payloads.

☐ Staging tests cover timeouts, exceptions, and retry/idempotency behavior as appropriate.

☐ Only explicitly approved source/config changes are made; implementation and deployment are separately authorized.

# 11. Risks and safeguards

| Risk | Safeguard |
| --- | --- |
| False claim of quantum execution | Keep runtime identity/capability flags truthful; quantum adapter stays mock until a backend is integrated and verified. |
| Simulation treated as validated sensor | Label as stochastic/demo behavior; require independent domain validation before operational claims. |
| Broken deployed imports | Test packaged artifact in a clean environment; do not rely on repository-root working directory. |
| Secrets exposed | Keep local.settings.json out of version control; document setting names only, never values. |
| Premature deployment/scope creep | Use decision gates; no deployment/package installation during discovery. |
| Ambiguous mode mapping | Maintain separate types for execution mode and simulation evolution mode. |

# 12. Open decisions

What is the first workload: numerical simulation, deterministic sample workload, or another QAI operation?

What are expected input/output sizes, duration, concurrency, memory/CPU needs, and maximum run time?

Which Azure hosting option is intended and which Python version does it support?

Should simulation be packaged inside the Function app or run as a separate service?

Are synchronous results required, or is job ID plus status/result polling acceptable?

Which execution modes are genuinely available today versus roadmap labels?

What authentication and data-classification requirements apply to payloads?

# 13. Recommendation and next action

Proceed with Option C immediately: finalize the contract and deployment decision before implementation. Choose Option A if the simulation fits the Function resource envelope and packaging tests pass; otherwise choose Option B. Use Option D if duration/reliability requires asynchronous dispatch. Keep the mock runtime available for deterministic contract tests.

Suggested next deliverable: an Architecture Decision Record selecting execution boundary, hosting model, status contract, and packaging strategy. Only after that decision should source changes, dependency edits, environment setup, or deployment be authorized.

# Appendix A — Key paths reviewed

enterprise_library/architecture_models/simulation/qai/lifecycle.py

enterprise_library/architecture_models/simulation/qai/core/lifecycle.py

enterprise_library/architecture_models/simulation/qai/core/state.py

enterprise_library/architecture_models/simulation/qai/interface/qai_simulation_interface.py

enterprise_library/architecture_models/simulation/qai/pipeline/qai_full_pipeline.py

enterprise_library/architecture_models/simulation/qai/azure/function_app.py

enterprise_library/architecture_models/simulation/qai/azure/control_plane/controller.py

enterprise_library/architecture_models/simulation/qai/azure/models/

enterprise_library/architecture_models/simulation/qai/azure/pipeline/

enterprise_library/architecture_models/simulation/qai/azure/runtime/

enterprise_library/architecture_models/simulation/qai/azure/adapters/

enterprise_library/architecture_models/simulation/qai/azure/api/schemas.py

enterprise_library/architecture_models/simulation/qai/azure/config/execution_config.py

enterprise_library/architecture_models/simulation/qai/azure/requirements.txt

enterprise_library/architecture_models/simulation/qai/azure/host.json

enterprise_library/architecture_models/simulation/qai/azure/.funcignore

enterprise_library/architecture_models/simulation/qai/azure/.vscode/settings.json

End of review document